## Slide 1: Test Progress Monitoring and Control
Telerik Software Academy
http://academy.telerik.com
Software Quality Assurance

## Slide 2: The Lector
Daniel Djambov
  QA Architect @ DevCloud Testing & Test Studio Quality Assurance Team

## Slide 3: Table of Contents
Test Progress Monitoring
Test Reporting
Test Control

## Slide 4: Test Progress Monitoring

## Slide 5: Purposes of Test Monitoring
What is test monitoring useful for?
  Feedback for the team and the test manager
  Visibility about test results
  Measuring the status of the testing, test coverage and test items
    Determining whether the work is done
  Gathering data
    For decision making
    For use in estimating future test efforts

## Slide 6: Gathering Data
How do we gather data for test monitoring?
  Manually
    Using documents, spreadsheets and simple databases
    For small projects
  Using automated tools
    For large teams, distributed projects and long-term test efforts

## Slide 7: Some Other Metrics
Other common metrics for test progress monitoring include:
  Completion of test environment preparation
  Extent of test coverage achieved
  Status of the testing
    Compared to various test milestones
  Economics of testing
    E.g., costs and benefits of continuing test execution

## Slide 8: Total Number of Defects Found/Closed Chart
A chart could be used to manage the number of defects found and fixed
  According to the planned test period end date and the planned number of defects

## Slide 9: Failure Rates or Defect Density
Charts can also be used to show failure rates or defect density
  When reliability is a key concern
    Being more concerned with the frequency with which failures are observed
    How many defects are causing the failures is then less important

## Slide 10: Use Measurement With Care!
Avoid using defect metrics alone
  It is possible to achieve a flat defect find rate
    Fixing all the known defects by stopping any further testing
    Deliberately impeding the reporting of defects
    Allowing programmers to reject, cancel, or close defect reports without any independent review

## Slide 11: Reporting Test Status

## Slide 12: Reporting Test Status
What is reporting test status about?
  Communicating our findings to other project stakeholders
    Helping them understand the results of a test period
  Reports can be used to support conclusions, recommendations, and decisions

## Slide 13: How Do We Report?
Test status can be reported in a variety of ways – according to:
  Preferences of the testers and stakeholders
  Needs and goals of the project
  Regulatory requirements
  Time and money constraints
  Limitations of the tools available for test status reporting

## Slide 14: Test Status Reports
Demo

## Slide 15: Planning for Test Reporting
The means for test status reporting should be considered early
  During the test planning and preparation periods
  Effective and efficient metrics should be chosen

## Slide 16: Common Considerations
How will you assess:
  Adequacy of the test objectives
  Adequacy of the test approaches
  Effectiveness of the testing

## Slide 17: Test Summary Report
Test summary report
  Created either at a key milestone or at the end of a test level
  Describes the results of a given level or phase of testing

## Slide 18: Test Summary Report
Demo

## Slide 19: Test Control

## Slide 20: Test Control
Testing sometimes gets delayed according to the test schedule
Test control is about guiding and corrective actions
  Trying to achieve the best possible outcome for the project

## Slide 21: What Can Be Done?
What can be done to correct a delay?
  Additional test resources can be requested
    E.g., personnel, workstations, equipment, and tools
  The test plan itself can be adapted
    Test cases with low priority can be omitted
    Test cases with multiple variants can be run in just a single variant

## Slide 22: Communicating Changes
Changes to test plan must be communicated clearly
  Changes in the test plan may increase the release risk
  The test manager has to document and communicate every change in the plans

## Slide 23: Test Progress Monitoring and Control
Questions?
?
?
?
?
?
?
?
?
?
?
?

## Slide 24: Free Trainings @ Telerik Academy
C# Programming @ Telerik Academy
    csharpfundamentals.telerik.com
  Telerik Software Academy
    academy.telerik.com
  Telerik Academy @ Facebook
    facebook.com/TelerikAcademy
  Telerik Software Academy Forums
    forums.academy.telerik.com